Software Project Management

---
Don't manage
- Just write damn code
- A.k.a “Code-and-Fix”, a.k.a. “Cowboy coding”, a.k.a. “Hacking”, a.k.a “I don't lose time for planning”
- This model starts with an informal general product idea and just develops code until a product is ”ready” (or money, time or interest runs out). Work is in random order.
- Works for solo projects
- Doesn't work non-trivial colaborative software development projects

---
Why this happens?

---
Dealing with Brook's law
- "Adding manpower to a late software project makes it later"
  - Fred Brooks, 1975 "The Mythical Man-Month"
- It takes some time for the people added to a project to become productive;
- As more people work on project:
  - it is harder to split up tasks in parallel, independent streams,
  - communication and management overheads increase by ~N², but productivity only by ≤N.
  - strict configuration management is necessary
    to avoid “It works on my machine!” issues.

---
Brief History of Methodologies
SCRUM
(Ken Schwaber)
Incremental, user driven
AGILE e.g. XP
(Kent Beck)
Incremental, user driven, low process
RUP (Rational)
Object oriented, iterative, time-boxed, user driven
RAD
(James Martin)
Prototyping, iterative, time-boxed, user driven
RUP
The Agile Manifesto
Beck, Kent et al.
RAD
SPIRAL MODEL
(Barry Boehm)
Iterative
WATERFALL (Royce)
Requirements, design
implementation, verification & maintenance
V-MODEL (Anon)
Aligns testing to
Waterfall development
Disciplined agile delivery
Scott Ambler et al.
Spiral Model
Waterfall
V-Model
1960
12
01
1970
1980
85
91
98
99

---
Main software development methodologies

---
Waterfall Model
Description of stages:
  - Requirements – define needed information, function, behavior, performance and interfaces.
  - Design – create data structures,
    software architecture, interface representations, algorithmic details.
  - Implementation – create source code, database, documentation.
  - Verification (testing) – check that software satisfies all requirements
  - Maintenance – (usually neglected) fix issues, improve performance, implement additional requirements

---
Why waterfall
- Each next phase is much more expensive
- Redoing something is waste of resources

---
V-model
- The V-model is an extension of the waterfall model.
- Show the relationships between development phases and test phases
- Time and project completeness vs. level of abstraction

---
Iterative and Incremental Development
Iterative and incremental development is any combination of both iterative design or iterative method and incremental build model for development.

---
Prototyping
- Requirement gathering is difficult
  - software is developed because the present situation is unsatisfactory
  - however, the desirable new situation is as yet unknown
- Prototyping is used to obtain the requirements of some aspects of the system
- Prototyping should be a relatively cheap process
  - use rapid prototyping languages and tools
  - not all functionality needs to be implemented
  - production quality is not required
[Speaker Notes: Of the old-fashioned push down telephone,about 2000 prototypes were developed: with different arrangements of the keys, different sizes of the keys, different weights of the receiver, etc.]

---
The Agile Manifesto
- Individuals and interactions over processes and tools
- Working software over comprehensive documentation
- Customer collaboration over contract negotiation
- Responding to change over following a plan
[Speaker Notes: Agility: readiness for motion”, “nimbleness” (= behendigheid”)]

---
Agile principles
- Active user involvement is imperative
- The team must be empowered to make decisions
- Requirements evolve but the timescale is fixed
- Capture requirements at a high level; lightweight & visual
- Develop small, incremental releases and iterate
- Focus on frequent delivery of products
- Complete each feature before moving on to the next
- Apply the 80/20 rule
- Testing is integrated throughout the project life-cycle – test early and often
- A collaborative & cooperative approach between all stakeholders is essential

---
Some Agile Methods
- Adaptive Software Development (ASD)
- Feature Driven Development (FDD)
- Dynamic Software Development Method (DSDM)
- Rapid Application Development (RAD)
- Scrum
- Kanban
- Extreme Programming (XP)
- Rational Unify Process (RUP)
- Disciplined agile delivery (DAD)

---
Scrum in rugby

---
Scrum
- Scrum is an iterative and incremental agile software development framework
- A flexible, holistic product development strategy
- Development team works as an atomic unit
- Opposing to sequential approach

---
 Scrum roles
- Product Owner — holds the vision for the product
- Scrum Master — helps the team best use Scrum to build the product
- Development team — builds the product
  - Developer
  - Tester/quality assurer
  - Configuration manager

---
Scrum artifacts
- Product increment — an integrated, shippable subset of the product
- Product backlog — the list of ideas for the product, in order of priority
- Sprint backlog — the detailed plan for development during the next sprint
  - team members “pull” (i.e. take) new issue, when previous issue is done
  - nobody “pushes” (i.e. orders to do) tasks to the members

---
Scrum activities
- At the start of scrum:
  - Product backlog refinement
  - Sprint planning
- During scrum:
  - Daily Scrum
    - There are no other interruptions during day for team members
- At the end of scrum:
  - Sprint review
  - Sprint retrospective

---
Kanban (lean, just-in-time — JIT)
Usually is used for software maintenance

---
Lean principles
- Eliminate waste
- Amplify learning
- Decide as late as possible
- Deliver as fast as possible
- Empower the team
- Build integrity in
- See the whole

---
Disciplined agile delivery
- People-first
- Learning-oriented
- Hybrid
- Full delivery life-cycle
- Process goal driven
- Solution focused
- Risk-value life-cycle
- Enterprise aware

---
Traditional PM versus Agile PM
- Traditional PM approach
  - Concentrates on thorough, upfront planning
    of the entire project.
  - Requires a high degree of predictability to be effective.
- Agile PM approach
  - Relies on incremental, iterative development cycles
    to complete less-predictable projects.
  - Is ideal for exploratory projects in which requirements need to be discovered and new technology tested.
  - Focuses on active collaboration between the project team and customer representatives.

---
Traditional PM vs Agile PM
Traditional	Agile
Design up front	Continuous design
Fixed scope	Flexible
Deliverables	Features/requirements
Freeze design as early as possible	Freeze design as late as possible
Low uncertainty	High uncertainty
Avoid change	Embrace change
Low customer interaction	High customer interaction
Conventional project teams	Self-organized project teams

---
Accenture Delivery Methods
- Provide a strong foundation upon which we can deliver reliable, end-to-end solutions;
- Ensure that projects are delivered on time and at the lowest cost to clients;
- Reduce the risk associated with solution delivery;
- Drive consistency and best practice;
- Provide a simple yet comprehensive approach;
- Allow the ‘reuse’ of previously conceived solutions thereby freeing up;
- Time to focus on the ‘value add’ component;
- Multi-site working.

---
Accenture Delivery Tools
- Accenture Delivery Tools support Accenture Delivery Methods, building on proven templates to improve productivity and reduce risk.
- Whether a client's requirements are driven by budget, function or other requirements, we can draw on a broad and powerful set of technology tools to craft the right solution that helps clients achieve high performance.
  - Cost and time savings — Delivery teams can start the project running because the tools have been integrated into Accenture Delivery Methods, enabling rapid development of the outputs the methods require.
  - Risk reduction — Our practices, guidelines and templates are all based on what we know works. We have also developed the tools to track requirements throughout an implementation so that clients understand what their problems are.

---
Accenture Delivery Technology Stack

---
PM Stages, Activities, Work streams

---
Quality assurance in V-model
- At the end of each stage, quality of deliveries are checked
  - Verification — process where deliveries are checked do pass general rules (overall design, language rules, consistency, coverage, etc.)
    - General question "Are you building it right?"
    - "Ugly, but consistent" can pass verification
  - Validation — process where deliveries are checked against particular requirements
    - General question "Are you building the right thing?"
    - "Good enough for us" can pass validation

---
V-model stage dependencies
Testing of deliveries is done depending on technology stack

---
Accenture Delivery Methods for Agile Development

---
Quality
- Quality is conformance to requirements.
  - The requirements may not fully represent user expectations
- In general, software quality means
  - Absence of system crashes
  - Correspondence between the software and the user expectations
  - Performance to specified requirements
  - Quality must be controlled because it lowers production speed, increases maintenance costs and can adversely affect business

---
Capability Maturity Model (CMM)
- A bench-mark for measuring the maturity of an organization’s software process developed by Carnegie Mellon University
- CMM defines 5 levels of process maturity based on certain Key Process Areas (KPA)
- Capability Maturity Model Integration (CMMI) is a process improvement methodology

---
CMM Levels
- Level 5 – Optimizing (< 1%)
  - process change management
  - technology change management
  - defect prevention
- Level 4 – Managed (< 5%)
  - software quality management
  - quantitative process management
- Level 3 – Defined (< 10%), comparable to ISO 9000 and ISO 10006:2003
  - peer reviews
  - inter group coordination
  - software product engineering
  - integrated software management
  - training program
  - organization process definition
  - organization process focus
- Level 2 – Repeatable (~ 15%)
  - software configuration management
  - software quality assurance
  - software project tracking and oversight
  - software project planning
  - requirements management
- Level 1 – Initial (~ 70%)

---
Top-down vs Bottom-up
- Top-down is from abstract to concrete — from the highest-level specification describing the project as a whole, or the application logic, downwards to individual operations.
- Bottom-up is from concrete to abstract — working up from the specific operations in the problem domain that you know you will need to perform.

---
Top-down and Bottom-up
Any non-trivial project needs both

---
Software engineering roles
Manages
Solves organization
related
problems
Solves
people related
problems
Operates
Develops
Solves technology related problems
Does
Techology/Backoffice
Business/Frontoffice/Client
Chief information officer
Chief executive officer
Coder
Tester
Subject matter expert
Developer
Quality assurance
Technical support
Business analyst
Systems analyst
Systems Architect
Functional analyst
DB/Net/Domain admin
DevOps
Network admin
Configuration manager
Teamlead
Project manager
Teamlead
Senior ...
Senior ...
Group/Department lead/manager
Group/Department lead/manager

---
What are essential roles
- In almost any software engineering project essential roles are:
  - Developer
  - Tester/quality assurer
  - Configuration manager
- Optional role for small projects, but essential for larger teams is:
  - Teamleader (more as a coordinator, not "manager")

---
Notes about volunteer projects
- All before mentioned applies to paid workers
- If you work with some free/open-source project volunteers:
  - Problem with concurrency and workload still holds
  - You have just "carrot", but miss "stick" part for managing
- In open source projects you'll spend much more effort on:
  - Recruiting
  - Communication
  - Collaboration management

---
Some project lifetime metrics
Expectations	Feelings
i.e. "Hype cycle"